Statement of Work - {{OPPORTUNITY}}

{{TITLE}}

This Statement of Work (“SOW”) entered into between <Customer Name>  (“Customer”) and Onix Networking Corp. (“Onix” or “Onix Networking”) and is pursuant to the Master Services Agreement between the parties having an Effective Date of Month DD, YYYY (the “Agreement”) the terms of which are incorporated herein by reference. In the event of an express written conflict between this SOW and the Agreement, this SOW shall govern. The terms of the Agreement or this SOW shall not be superseded by the terms of a Purchase Order or any other agreement, and any amendments shall be signed by both parties referencing this SOW and/or the specific provision of the Agreement. Onix shall perform consulting services as described within this SOW. Unless otherwise defined in this SOW, terms that are outlined in initial uppercase letters have the meaning established for such terms as outlined in the Agreement.

This SOW is no longer valid unless signed by the Customer by the expiration date listed on the cover page. Within two weeks after the SOW Effective Date (as defined in” SOW Term” ), Onix and Customer will mutually agree on a project start date. In the event of an express written conflict between this SOW and the Agreement, this SOW shall govern.

| - SOW Summary Table |  |
| --- | --- |
| Supplier Full legal name: Prime Point of Contact: Telephone: Email: | Onix Networking Corp. ________________________ ________________________ ________________________ |
| Client Full legal name: Prime Point of Contact: Telephone: Email: | ________________________ ________________________ ________________________ ________________________ |
| SOW Author name: Email: | <Add Bid Architect Name> <Add Bid Architect Email> |
| “SOW Term” “SOW Start Date”: “SOW End Date”: “SOW Duration”: | ________________________ ________________________ ________________________ |
| “Project Price” | _________________ <Enter the Currency> |

- Executive Summary - Objective and Background

{{BUSINESS_OBJECTIVE_AND_GOALS}} {{PROJECT_OVERVIEW}} {{TABLE:MILESTONE_SCHEDULE}}

- Scope of Work

To fulfill the service objectives of this engagement, ONIX will perform the following activities; {{SCOPE_OF_WORK}}

- Out of Scope

Activities not enumerated in Section 4, which also extends to include the following: {{OUT_OF_SCOPE}}

- Customer Dependencies

{{CUSTOMER_DEPENDENCIES}}

- Assumptions

- General Assumptions; - The customer is responsible for obtaining necessary authorization and ensuring timely and complete access for Onix to personnel, documentation, information, standards, systems, and resources essential for the provision of services. This includes maintaining ongoing access to the required environments, tools, and platforms. - Onix may rely upon the data and information provided by Customer and its agents and shall not have any responsibility for independently verifying the accuracy or completeness of such data and information. - Customer will manage any necessary items on the RAID report owned by Customer and resolve items within three (3) business days. - Customer's steering committee or similar body shall be responsible for driving timely decision-making and providing resolution, with key decisions being provided to Onix within 48 hours. - Customer will procure Business / Premium level support from cloud vendors, software product vendors and all relevant 3rd parties vendors as necessary for Onix to perform hereunder. These services will be made available to the Onix team, as and when required. - Customer will provide a response to a documented change order(s) from Onix within five (5) business days of receipt of the change order documentation and such requests will be governed by Change Control processes. - FIXED FEE ONLY: Pricing for this effort accommodates for, and will not increase due to, any information that may be gathered or clarified in any planning or ensuing phases. The pricing is strictly confined to the defined scope within this Statement of Work (SOW) and does not extend beyond its delineated limits. Pricing for this effort accommodates any ambiguity or assumptions that may need to be clarified in any planning or ensuing phase. - Technical Assumptions; - Onix is not responsible for interface updates or upgrades related to future releases of any Customer or third-party software, and any such work is subject to the mutual agreement of the parties. - Customer will promptly resolve any problems or issues identified by Onix with regard to existing Customer applications, software, systems, and hardware provided or made available for use by or on behalf of Customer to the extent the foregoing impedes Onix’s services hereunder. - If test scripts are required, the Customer will provide test scripts for the entire scope of the application to Onix. - {{TECHNICAL_ASSUMPTIONS}}

- Deliverables

Particulars; Deliverables; Success Criteria; Format (Slides / Gdocs/ Spreadsheet/ Code). <Major activities covered in section 4>; - ABC - xyz. <Major activities covered in section 4>; - ABC - xyz. <Major activities covered in section 4>; - ABC - xyz.

- Change Control Management

Requests for professional services that are outside the scope of this SOW will require a Change Order or a new SOW before work can commence. The parties will determine whether a new SOW is needed or if a Change Order is appropriate. If the parties agree in writing that changes can be accomplished with a Change Order, Onix will continue performing the scope activities and professional services duties in accordance with this SOW until the change order process has been completed. Onix will fill out a change request form that describes the nature of the change and the impact on cost, schedule, and risk. The change request form will be sent to the Client’s Project Manager and will be escalated to the Client’s Program Director and Onix’s Director of Professional Services for approval within five (5) business days. Change Orders and/or additional SOWs will be generated and executed if mutually agreed upon by both parties. The circumstances under which a Change Order may be initiated include: - Scope Modifications: Changes or adjustments to the Scope of Work(section 4), such as alterations to deliverables(section 8), functionalities, Volumetrics(Appendix A), or project objectives - Assumptions Deviations: If the project encounters deviations from the assumptions specified in the SOW - Responsibility Changes: If there are changes in responsibilities or roles that impact the agreed-upon fixed fee structure. - Dependency delay: Any delay or change or adjustment in providing/ performing activities mentioned in section 6

- Commercials and Timeline

A) Pricing Model: Fixed Bid / Time and Materials Location: Onshore/Offshore Particulars; Duration; Price (USD). Project Offering; TBD; TBD. Total Project Price; TBD. Notes: - Invoices will be billed on equal monthly installments or Invoices will be raised based on Invoicing Schedule - Exclude any - 3rd party software license price - Local and statutory taxes, VAT & levies - Travel and other related expenses will require prior approval from the Client's Project Manager and will be organized in accordance with the Client's established travel policy. Billing for these expenses will be based on actual incurred price. Invoicing Schedule - TBD

- SOW Sign-off

Either party shall have the right to terminate this SOW on written notice; in such cases, Client shall be responsible to pay ONIX all fees earned to the date of termination. By signing below the parties acknowledge that they have received, read, understood and agreed to, in a legally binding manner, all components of this SOW and Agreement, and each party has full power and authority to accept this SOW on the latest date ascribed below, the “SOW Effective Date”. Client Full legal name Signed: Name: Title:; <ONIX Legal Entity for that Geo> Signed: Name: Title: President.

- Appendices

Appendix A: In-scope Volumetrics (if required) Particulars; Volumetrics/quantifiable measures. Appendix B: RACI - Sample RACI below Sr. No; Scope Area; Sub-Activity; Client; Partner; ONIX. 1. 2. Appendix C: Accelerators Prerequisite <<Please embed the prerequisite documents here>>